MAJOR PROJECT I

A.Y 2026-2027  ( odd semester)

WEEKLY PROJECT LOGBOOK

| Week No.: 03 | Reporting Date: __________ |
| --- | --- |

| Project Title: LexGuard: A Multi-Stage Pipeline for Legal LLM Hallucination Detection | Group No.: ____ | Guide Name: ____________________ |
| --- | --- | --- |
| Student Names & Roll Nos.: Niyati Atugade (04), Gayatri Warty (10), Mansi More (26) | Project Domain: AI / NLP / Legal Tech | Previous Cumulative Progress: ____ % |

WEEKLY CONTINUOUS IMPROVEMENT TRACKER

| Project Component / Parameter | Planned Work / Weekly Target | Previous Status + Guide Feedback / Gap | Action Taken / Work Completed | Evidence / Output Produced | Current Status, Improvement & Next Target |
| --- | --- | --- | --- | --- | --- |
| Literature Survey & Research Gap | Review existing legal NLP and hallucination-detection papers. Identify research gap in Indian statutory context (IT Act 2000). | Week 1-2: 8 papers surveyed (FEVER, HaluEval, LegalBench). Gap: No system targets Indian cyber-law statutes specifically. | Completed literature matrix. Finalized 12 key references. Confirmed novelty: LexGuard is the first RAG-based hallucination detector grounded in the IT Act 2000. | Literature matrix spreadsheet. 12 annotated references. Research gap statement drafted in report Ch. 2. | Complete. Next: Incorporate guide feedback on gap statement. Update related work section in report draft. |
| Problem Definition, Objectives & Scope | Finalize problem statement, 5 measurable objectives, and project scope (IT Act 2000, 3-class verdict: SAFE / FLAGGED / ABSTAIN). | Week 2: Draft problem statement written. Objectives not yet quantified. Scope boundary undefined. | Problem statement finalized: 'Detect and score factual hallucinations in LLM-generated legal text using multi-stage RAG pipeline grounded in IT Act 2000.' 5 objectives set with measurable KPIs (Accuracy >= 80%, latency < 2s). | Finalized problem statement. Objectives table with KPIs in project report Ch. 1. | Complete. Next: Begin Ch. 3 methodology writeup aligning objectives to pipeline stages. |
| Architecture / Algorithm / Methodology | Design multi-stage pipeline: Stage 0 (Claim Decomposition) -> Stage 2 (KB Retrieval) -> Stage 2.5 (Entailment) -> Stage 4 (Trust Index). Finalize tech stack. | Week 2: High-level block diagram drafted. Tech stack not finalized. FAISS vs Qdrant decision pending. | Full pipeline architecture finalized. Selected: FAISS Flat-L2 (127 chunks, sub-50ms), sentence-transformers/all-MiniLM-L6-v2, GPT-4o-mini as judge, FastAPI backend, Neon PostgreSQL. System flow diagram drawn. | Architecture diagram (Fig 4.1). Tech stack decision table. ARCHITECTURE.md committed to GitHub. | Complete. Next: Implement Stage 0 (Claim Decomposition) and Stage 2.5 (LLM-as-a-Judge) in Week 4. |
| Implementation, Dataset, Tools & Testing | Build Knowledge Base: parse 115 IT Act sections + 12 case law entries. Generate FAISS index. Scaffold FastAPI /api/check endpoint. | Week 2: Python environment set up. No KB or index built. FastAPI project scaffolded (empty routes). | IT Act 2000 KB fully parsed (115 sections). 12 landmark judgements added (Shreya Singhal, CBI v. Arif Azim, etc.). FAISS index built: 384-dim embeddings, avg retrieval latency 40ms. /api/check endpoint functional with Pydantic v2 models. 8 unit tests passed. | it_act_sections.json (115 entries). case_law.json (12 entries). FAISS index file. test_api.py (8/8 tests pass). GitHub commit log. | KB & API complete. Next: Implement claim decomposition + trust index aggregation pipeline in Week 4. |
| Results, Documentation, Presentation & Teamwork | Set up GitHub repository with branch protection. Divide implementation tasks across 3 team members. Update project report Ch. 1-2. | Week 2: GitHub repo created. Task division informal. Report Ch. 1 draft written. | GitHub repo structured with 3 sub-folders (detection-engine, api-and-sdk, dashboard-and-eval). Branch protection enabled. shared/schemas.py interface contract agreed. Report Ch. 1 & 2 updated. Team sync meeting held; next meeting scheduled for Week 4. | GitHub repo (branch graph). schemas.py commit. Updated report Ch. 1-2 (PDF). Meeting notes. | On track. Next: Complete Ch. 3 (Methodology) and begin Ch. 4 (Implementation) writeup. |

PROGRESS, GUIDE ASSESSMENT AND AUTHENTICATION

| Current Progress: ____ % | Weekly Improvement: ____ % | Improvement Status: Minor / Moderate / Significant | Work Status: On Track / Delayed |
| --- | --- | --- | --- |
| Guide Rating (1-4): ____ | Response to Feedback (1-4): ____ | Next Week Target: Complete pipeline Stages 0, 2.5, 4 | Target Date: 10 Oct 2026 |
| Student Signature: ________________________ | Guide Remark: ________________________ | Guide Signature & Date: ________________________ | Evidence Verified: Yes / No |

Department of Artificial Intelligence & Machine Learning, TCET  |  Major Project I Weekly Logbook

Department of Artificial Intelligence & Machine Learning, TCET  |  Major Project I Weekly Logbook

Additional Remarks / Observations